**Develop Project**

**Revision No.: 01**

**Revision Date: 26.06.2020**

**Work Breakdown Structure (WBS)** WBS Dictionary WBS Activity

**1 Develop Wilmont Drone Overall Project develop drone**

1.1 Initiation

1.1.1 Develop scope Prepare the statement of work

1.1.2 Engage stockholder Communication to stakeholders including status reports, discussion on scope, etc

1.1.3 Request funds Final agreement on scope and charter, signatures for approval to proceed with planning of project

1.2 Planning

1.2.1 System design Software integration and overall component design related to drone and temp carrier system

1.2.2 Cost estimate Preparation of Detailed cost estimates for the procurement and construction of drone and systems

1.2.3 Approval Gain approval for budget internally and with Wilmonts

1.3 construction

1.3.1 Integrate systems IT and Security integration between drone and Wilmont systems

1.3.3 Purchase materials for Build Acquisition of materials and cost of labor associated with purchasing materials for drone

1.3.4 Complete assembly and integration Labor associated with systems integration and any modifications needed to work together

1.4 testing

1.4.1 Information system coordination Activities associated with Wilmont and Dronetech systems integration evaluation

1.4.2 Ensure security and customer privacy Activities associated with Dronetech validation of internal hardware designs

1.4.3 Field testing Activities associated with initial field testing of drone not at pharmacy stores

1.5 Delivery of Prototype

1.5.1 Training of Staff at Pharmacy Activities associated with all training for store staff

1.5.2 Store setup Activities associated with all setup for equipment at stores

1.5.3 First Drone Test Flight Activities associated with initial prototype flights and onsite support

1.6 Close Out

1.6.1 Document future drone documentation of program and results

1.6.2 Finalize payment & reconcile accounts the labor associated with reconciling final payments